Oronoco Township

Spring Road Tour

March 28, 2024

Supervisor Mergen called the meeting to order at 4:00pm on Thursday March 28, 2024. Supervisors Ken Mergen, Tammy Matzke, and Joel Johanningmeier were present, as were Clerk Jody Schroeder and Darren from Widseth Engineering.

18th Ave NW

* There was crack sealing done last year, the road is in good shape

Postiers Point Rd

* This road is in good shape

125th St NE

* There is some flaking in the cul de sac bulbs
* Needs some patch and repair work in spots

Zumbro Woods

* Crack sealing work needs to be done

Hunter Ln, Zumbro Pine Ln, Blakely Ct

* These roads are in good shape

Whitebridge Ln, Cardinal Ln

* There is some flaking and falling off
* Supervisor Mergen will contact Rochester Sand and Gravel to get suggestions
* Rochester Sand and Gravel may be able to do a spray coat and chip seal

Kings Dr

* alligatoring
* The road way is drying out.
* Supervisor Megen will contact Bargen to see if they could wedge the roadway and do an overlay on it.
* The estimated cost is $600,000 per mile

102nd St

* This road is in good shape for a while

14th Ave

* This road was seal coated 6-8 years ago, done with RePlay
* The road has held up well

River Hills Court

* Crack sealing was done last year.

18th Ave

* Alligatoring

Sattre Dr

* This road is in decent shape
* There was a patch at the bottom because of culvert installation, Fahrner did the repair 3 years ago

Whitebirch Ct

* The cold patch is peeling up
* This roadway has to be a priority this year
* ½” thick road, could it be milled out and laid back down?
* This is an ARC zone neighborhood
* The Township may have to access the homeowners for this work

Thunderbluff Rd

* There were patches done by Farhner with aggregate over the top
* There is a little cracking/alligatoring
* The end of Thunderbluff Rd needs crack sealing, this is the worst part of the road
* There is brush cut back needed and the end of this road

Carey Ct

* Crack seal work needs to be done

Windermere Ct

* Supervisor Mergen will reach out to Farhner, they did work 3 years ago
* May need a little chip sealing done
* This is a low-density neighborhood so not as big of a priority

Ridgecrest Dr NW

* The edges of roadway need to be built back up
* There was some crack sealing done
* Rochester Sand and Gravel cut out road and replaced it because the road bed was compromised.
* Supervisor Mergen will reach out to Rochester Sand and Gravel since they know the road

Frederichs Dr NW

* Supervisor Mergen will reach out to Scott Schumacher to see if reflective posts could be installed on the cul de sac for the summer
* The corner of the cul de sac is being cut

Lions Ct

* Work was done last year on this road

Cedar Crest Rd and Cedar Crest Ln

* Supervisor Mergen will look at these areas next week

Also discussed:

* Supervisor Mergen will find out the cost of chip sealing per mile.

The meeting adjourned at 6pm.

Jody Schroeder, clerk